Minutes of the Ninth Client Meeting

MCI Team 21

Tuesday 25th May 2021

**Chair** Yupeng Hou

**Secretary** Ying Li

**Members** Ying Li, Yupeng Hou, He Zhang, Wei Qin

**Apologies** All team members attended the ninth client meeting.

# Time and Place

The *ninth* client meeting for the Master of Computing and Innovation Project was held in **Ingkarni Wardli** at **3:30pm on Tuesday 25 May 2021**.

# Quorum Announcement

The Chairman announced that a quorum of the group was present, and that the meeting, having been duly convened, was ready to proceed with its business.

# Summary of Previous Meeting

The previous meeting is the eighth client meeting. We presented the presented the deployed version of the project to clients.

Clients tested the deployed project and provided some feedback.

* Improve the efficiency of filter function.
* Implement the function of displaying each fields of an entry.
* Implement the function of hiding entries.
* Implement the function of distinguishing researchers having the same name.

# Group milestone

## Overview

Team members developed the project according to the clients’ feedback and implemented the required functionalities on time.

## Detailed Presentation

* The efficiency of filter has been improved. The original button named ‘deselect all’ has been divided into ‘select all’ and ‘deselect all’ (Figure 1).

Graphical user interface, application

Description automatically generated

Figure 1. Filter function

* Implemented the function of showing fields of the entries (Figure 2), which could help users easily know the existing fields and edit the BibTex fields.

Graphical user interface, text, application, email

Description automatically generated

Figure 2. Showing fields of entry

* Implemented the hidden function (Figure 3). In the Customise BibTex fields function, enter ‘HIDE’ in ‘Field name’ and any value in ‘Field value’, and then this entry will be hide. The hide history has been recorded in parse\_log (Figure 4). If users want to show the hidden entry, users need to find the corresponding BibTex url in parse\_log, and then enter ‘HIDE’ in ‘Field name’ and ‘DELETE’ in ‘Field value’. The corresponding entry will show up.



Figure 4. The hidden entry

* The AGUP management system can distinguish researchers having the same name (Figure 5).

Graphical user interface, text, application

Description automatically generated

Figure 5. Researchers with the same name

# Individual Milestone Reports

Before the ninth client meeting, all team members finished their tasks on time. The detailed tasks have been recorded in the ‘Project’ on GitHub.

Wei Qin:

# Completed the back-end test including acquiring data from DBLP and flask.

# Implemented the function of showing window size.

# Implemented the function of displaying each fields of an entry in back-end.

# Review the testing plan.

Ying Li:

# Wrote the testing plan.

# Completed the compatibility test, functionality test, performance test.

# Modified the user interface of the ‘Customise fields’ webpage.

# Modified the back-end program of reading entry for each publication.

# Yupeng Hou:

* Improved the efficiency of filter function.

# Implemented the function of displaying each fields of an entry.

# Implemented the function of hiding an entry.

# Responsible for end-end test.

# He Zhang:

# Completed the performance test and fix bugs。

# Review the testing plan.

# Requirements Elicitation

## 6.1 Client Requirements

* Deploy the project to the university’s server side.
* Improve the current function of displaying fields of an entry.
* Limit the input format of ‘start year’ and ‘end year’ in ‘add researcher’ webpage.

## 6.2 Lists of Tasks to do

|  |  |  |  |
| --- | --- | --- | --- |
| Action | Assigned to | Due date | Status |
| Discuss the client requirements | All team members | 25/May/2021 | End |
| Write meeting minutes | Ying Li | 25/May/2021 | End |
| Design the poster and prepare poster presentation. | All team members | 1/June/2021 | To do |
| Deploy the project to the university’s server side. | Wei Qin | 28/May/2021 | In process |
| Improve the current function of displaying fields of an entry. | Yupeng Hou | 30/May/2021 | To do |
| Limit the input format of ‘start year’ and ‘end year’ in ‘add researcher’ webpage. | Ying Li | 30/May/2021 | To do |
| Test and fix bugs | He Zhang | 30/May/2021 | To do |

# Adjournment

The next meeting is a *group* meeting and will be held in **Ingkarni Wardli** at **3:30pm on Tuesday 1 June 2021**.

The meeting closed at 3:56pm.